Education 2020 Implementation Timeline

|  | Discussion re: E2020 with county Technology Directors ( | ISD deploys Zoomerang survey to all Curriculum Directors re: commitment to E2020 Implementation ( |  | StarNet Instructional Resources workgroup and/or district representative meet to review compiled E2020 survey data and determine total user licenses and priority courses for implementation ( |  | ISD drafts contract language with district payment options for 2008-09 and 2009-10 ( |  |  | Districts review E2020 pricing information and determine final commitment ( |  | Instructional Resources workgroup update to StarNet steering committee ( | ISD BOE action on E2020 agreement ( |  | E2020 site start up and professional development occurs ( 1 hr. web planning meeting ( 3 hr. web training for administrators re: course customization ( One day E2020 onsite teacher training ( |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3/4/09 | 3/11/09 |  | 3/30/09 | 3/31/09 | 4/3/09 |  | 4/14/09 | 4/15/09 |  | 4/22/09 | 5/6/09 | 5/19/09 | 5/20/09 |  | 6/30/09 |
| ( E2020 selected for ISD-wide implementation by StarNet Instructional Resource workgroup based on 11/09 and 2/09 vendor demonstrations | ( Discussion and explanation of district interest in E2020 with county Curriculum Directors ( E2020 information shared along with implementation timeline | ( Curriculum Directors meet with district stakeholders to gather information about commitment to implement E2020 and complete survey re: # of concurrent user licenses and courses needed | ( Curriculum Directors deadline for submitting survey data re: tentative commitment to implement E2020 re: # of concurrent user licenses and what courses to access |  | ( ISD sends user license and course information to E2020 for pricing |  | ( ISD BOE information on E202 agreement | ( E 2020 provides ISD with pricing information ( ISD sends E2020 pricing information to local districts |  | ( Districts indicate final decision to implement E2020 with ISD | ( ISD finalizes E2020 contract |  | ( ISD sends purchase order to E2020 based on district final commitments | ( ISD sets training dates with local district input ( Local districts determine who needs to attend various training options noted above | ( E 2020 start up |